AI Executive Reporting System

Day 2 Learning Guide

Silver + Gold Transforms — Cleaning Data and Computing KPIs

────────────────────────────────────────────────────────────────────────────────

This guide explains every file, every SQL statement, and every test built on Day 2.
It also documents the two real bugs we hit — and exactly why they happened.

1. What Day 2 Built

Day 1 gave you a bronze table with raw strings — data exactly as it came out of the CSV file. Day 2 added two more layers on top of that: a silver layer that cleans the data, and a gold layer that computes KPI columns used in the final report.

The pipeline after Day 2 looks like this:

bronze_project_raw ← raw strings (Day 1) ↓ bronze_to_silver.py silver_project_clean ← clean types, normalized values ↓ silver_to_gold.py gold_project_kpi ← + budget_variance, is_late, is_over_budget, ...

Three new files were created:

src/transforms/bronze_to_silver.py — cleans the raw bronze data

src/transforms/silver_to_gold.py   — calculates KPI columns

tests/test_transforms.py            — 6 tests verifying all of the above

Two bugs were found and fixed (documented in Section 5).

2. The Medallion Architecture — Why Three Layers?

Medallion architecture is the industry standard pattern for organizing data pipelines. It was popularized by Databricks and Delta Lake, and is used by most enterprise data teams. By using this pattern in your demo, you speak the same language as data engineers at large companies.

| Layer | Table Name | What it contains | Who uses it |
| --- | --- | --- | --- |
| Bronze | bronze_project_raw | Exact copy of the source — no transforms, all strings | Recovery point if cleaning breaks |
| Silver | silver_project_clean | Cleaned, typed, normalized — nulls handled, dates parsed | Downstream transforms, analysts |
| Gold | gold_project_kpi | Business-ready KPIs — budget_variance, is_late, etc. | Dashboards, AI reports, executives |

Why not just transform everything in one step?

If you combine all three layers into one big transformation, you lose your recovery points. Imagine your cleaning logic has a bug that corrupts date parsing. With separate layers:

Bronze is untouched — you can always re-clean from it

Silver can be recomputed without re-fetching from the source

Gold can be recomputed without re-running the cleaning step

In a real enterprise, source data might come from a live system you can only query once a day. The bronze layer is your insurance policy.

Consulting insight: When a client asks 'can you prove the numbers are correct?' — you open DuckDB, show them bronze_project_raw (their original data, unchanged), and trace every calculation through to gold. That traceability is what separates a real system from a dashboard that just shows numbers.

3. File: src/transforms/bronze_to_silver.py

This file reads the bronze table (raw strings) and writes a clean version to the silver table. All transformations are expressed as a single SQL statement — no Python loops, no row-by-row logic.

3.1 The Full SQL Statement

CREATE OR REPLACE TABLE silver_project_clean AS SELECT TRIM(project_name) AS project_name, TRIM(department) AS department, TRY_CAST(planned_cost AS DOUBLE) AS planned_cost, TRY_CAST(actual_cost AS DOUBLE) AS actual_cost, CAST(TRY_STRPTIME(planned_finish_date,'%Y-%m-%d') AS DATE) AS planned_finish_date, CAST(TRY_STRPTIME(actual_finish_date, '%Y-%m-%d') AS DATE) AS actual_finish_date, CASE LOWER(TRIM(status)) WHEN 'on track' THEN 'on_track' WHEN 'on_track' THEN 'on_track' WHEN 'green' THEN 'on_track' WHEN 'at risk' THEN 'at_risk' WHEN 'at_risk' THEN 'at_risk' WHEN 'amber' THEN 'at_risk' WHEN 'delayed' THEN 'delayed' WHEN 'red' THEN 'delayed' WHEN 'completed' THEN 'completed' ELSE LOWER(TRIM(status)) END AS status, LOWER(TRIM(risk_level)) AS risk_level, COALESCE(issue_description, '') AS issue_description, COALESCE(owner, 'Unassigned') AS owner FROM bronze_project_raw WHERE project_name IS NOT NULL AND planned_cost IS NOT NULL

3.2 Every Transformation Explained

TRIM — remove accidental whitespace

TRIM(project_name) removes leading and trailing spaces. Real client spreadsheets often have cells like '  Cloud Migration  ' (with spaces). Without TRIM, two projects with the same name would not match in joins or aggregations.

TRIM(' Cloud Migration ') → 'Cloud Migration'

TRY_CAST — convert strings to numbers safely

Bronze stores all values as strings (VARCHAR). To do math like actual_cost - planned_cost, the values must be numbers. CAST converts them. TRY_CAST (with TRY) returns NULL instead of crashing if a value cannot be converted.

CAST('250000' AS DOUBLE) → 250000.0 (works fine) TRY_CAST('N/A' AS DOUBLE) → NULL (safe, no crash) CAST('N/A' AS DOUBLE) → ERROR (crashes the whole query)

Rule: Always use TRY_CAST at the silver layer. You do not know what garbage clients put in spreadsheets. A single bad cell with CAST would kill your entire pipeline.

TRY_STRPTIME + CAST AS DATE — parse date strings

TRY_STRPTIME parses a string into a datetime using a format pattern. '%Y-%m-%d' means four-digit year, two-digit month, two-digit day — matching '2024-03-31'.

TRY_STRPTIME alone returns TIMESTAMP (date + time, e.g. '2024-03-31 00:00:00'). We wrap it in CAST(... AS DATE) to get a pure date with no time component. This matters for DATEDIFF in the gold layer — DATE arithmetic is cleaner than TIMESTAMP arithmetic.

TRY_STRPTIME('2024-03-31', '%Y-%m-%d') → 2024-03-31 00:00:00 (TIMESTAMP) CAST(TRY_STRPTIME('2024-03-31', '%Y-%m-%d') AS DATE) → 2024-03-31 (DATE) TRY_STRPTIME('not-a-date', '%Y-%m-%d') → NULL (safe, no crash)

CASE LOWER(TRIM(status)) — status normalization

Client data uses many spellings for the same status. A project manager might type 'On Track', another types 'on track', another uses a legacy system that says 'GREEN'. All mean the same thing. The CASE statement maps all variants to a controlled vocabulary.

| Raw value in spreadsheet | After normalization |
| --- | --- |
| 'On Track' | 'on_track' |
| 'on track' | 'on_track' |
| 'GREEN' | 'on_track' |
| 'At Risk' | 'at_risk' |
| 'AMBER' | 'at_risk' |
| 'Delayed' | 'delayed' |
| 'RED' | 'delayed' |
| 'Completed' | 'completed' |

LOWER(TRIM(status)) normalizes the input before the CASE runs, so you only need to handle lowercase variants in the WHEN clauses. The ELSE clause passes through anything unrecognized — you add new WHEN lines as you encounter new client systems.

COALESCE — replace NULL with a default

COALESCE(value, default) returns the first non-NULL argument. It handles two cases: missing issue notes and missing owner names.

COALESCE(NULL, '') → '' (empty string, not NULL) COALESCE('vendor delay', '') → 'vendor delay' (real value kept) COALESCE(NULL, 'Unassigned') → 'Unassigned'

Without COALESCE, NULL values would propagate through aggregations and cause the AI prompt builder to inject 'None' or 'null' into the executive report.

WHERE clause — row-level filtering

Only rows with a non-null project_name AND planned_cost are included in silver. Rows that fail this check are silently excluded. This is acceptable because csv_loader.py already dropped rows with empty project_name — these WHERE conditions catch any edge cases that slipped through, like rows with a name but no budget at all.

4. File: src/transforms/silver_to_gold.py

This file reads the clean silver table and adds five computed KPI columns. The SELECT * carries all existing columns forward — the five new columns are appended.

4.1 The Full SQL Statement

CREATE OR REPLACE TABLE gold_project_kpi AS SELECT *, (actual_cost - planned_cost) AS budget_variance, ROUND(((actual_cost - planned_cost) / planned_cost * 100.0), 2) AS budget_variance_pct, DATEDIFF('day', planned_finish_date, actual_finish_date) AS schedule_delay_days, CASE WHEN ((actual_cost - planned_cost) / planned_cost * 100.0) > 10 THEN TRUE ELSE FALSE END AS is_over_budget, CASE WHEN actual_finish_date > planned_finish_date THEN TRUE ELSE FALSE END AS is_late FROM silver_project_clean

4.2 Every KPI Column Explained

budget_variance — raw dollar difference

The simplest KPI: how many dollars over or under budget is this project?

budget_variance = actual_cost - planned_cost Example: planned $250,000, actual $310,000 budget_variance = 310000 - 250000 = 60000 Positive = over budget (bad) Negative = under budget (good) Zero = exactly on budget

budget_variance_pct — percentage over/under budget

The dollar variance tells you the size of the problem. The percentage tells you the severity. A $60K overrun on a $250K project (24%) is worse than a $60K overrun on a $2M project (3%).

budget_variance_pct = (actual - planned) / planned × 100 Example: planned $250,000, actual $310,000 budget_variance_pct = (310000 - 250000) / 250000 × 100 = 24.0% ROUND(..., 2) keeps it to 2 decimal places: 24.00 not 24.000000001

schedule_delay_days — how many days late

DATEDIFF('day', start, end) counts calendar days between two dates. The argument order matters: (unit, start_date, end_date).

DATEDIFF('day', planned_finish_date, actual_finish_date) Planned: 2024-03-31, Actual: 2024-05-15 schedule_delay_days = DATEDIFF('day', 2024-03-31, 2024-05-15) = 45 Positive = late (actual is after planned) Negative = early (actual is before planned) Zero = on time

is_over_budget — boolean flag for >10% overrun

A simple TRUE/FALSE flag. The 10% threshold was defined in the requirements and agreed with the client concept. This flag powers filters like 'show me all over-budget projects' without requiring the dashboard to repeat the 10% logic.

is_over_budget = TRUE when budget_variance_pct > 10 is_over_budget = FALSE otherwise Project at +9.9%: is_over_budget = FALSE (just under threshold) Project at +10.1%: is_over_budget = TRUE (over threshold)

is_late — boolean flag for any delay

TRUE when the actual finish date is strictly after the planned finish date. A project that finished on the exact planned date is NOT late (is_late = FALSE).

is_late = TRUE when actual_finish_date > planned_finish_date is_late = FALSE otherwise (on time or early)

4.3 Why SELECT * Instead of Listing Every Column?

Using SELECT * carries all silver columns forward automatically. If silver adds a new column later, gold gets it for free with no code change. The five KPI columns are appended after the *.

This pattern works here because gold is always derived from silver and has no independent schema. In a production system with strict contracts, you would list columns explicitly. For this demo, SELECT * is the right tradeoff.

5. The Two Bugs We Hit — and Why They Happened

These were not mistakes in the design. They were real version-specific and library-specific behaviors that you can only discover by running the code. Understanding them makes you a better data engineer.

Bug 1 — TRY_STRPTIME Returns TIMESTAMP, Not DATE

What happened

The test expected the planned_finish_date column to have type DATE in the silver table.

The test failed with:

AssertionError: Expected DATE type, got: TIMESTAMP

Why it happened

In DuckDB 0.10.3, TRY_STRPTIME always returns a TIMESTAMP — a datetime value with both date and time components (e.g. '2024-03-31 00:00:00'). There is no version of TRY_STRPTIME that returns a pure DATE directly.

DATE and TIMESTAMP are different types in DuckDB. TIMESTAMP stores '2024-03-31 00:00:00'. DATE stores '2024-03-31'. For date arithmetic (how many days between two dates), DATE is cleaner and less error-prone.

The fix

Wrap TRY_STRPTIME in an explicit CAST to DATE:

-- Before (returns TIMESTAMP): TRY_STRPTIME(planned_finish_date, '%Y-%m-%d') -- After (returns DATE): CAST(TRY_STRPTIME(planned_finish_date, '%Y-%m-%d') AS DATE)

The lesson: Always check column types explicitly after transforms. The type in memory affects every downstream calculation. A TIMESTAMP date minus another TIMESTAMP gives an INTERVAL, while a DATE minus another DATE gives an INTEGER (days). DATEDIFF handles both, but explicit DATE types make intent clear to anyone reading the code.

Bug 2 — Empty CSV Cells Become NaN, Not Empty Strings

What happened

The test set issue_description to an empty string, wrote it to CSV, then ran the silver transform. The transform crashed with:

duckdb.ConversionException: Could not convert string '' to INT32

Why it happened — step by step

Step 1: The test wrote a CSV row with issue_description = '' (empty string).

Step 2: pandas read the CSV with dtype=str.

Step 3: Here is the problem. With dtype=str, pandas still converts empty CSV cells to NaN (not empty string).

# Empty cell in CSV: project_name,planned_cost,...,issue_description,... # Cloud Migration,250000,..., ,... # What you expect: df['issue_description'][0] == '' # What pandas gives: df['issue_description'][0] == NaN (float!)

NaN is a float value in Python (from the numpy library). When pandas reads a CSV column where ALL values are NaN, the column's inferred type can become float64 instead of object (string). DuckDB then creates the bronze table column as DOUBLE (float) rather than VARCHAR (string).

Then in the silver transform, COALESCE(issue_description, '') tried to coalesce a DOUBLE column with the string literal ''. DuckDB could not reconcile these types and tried to convert the empty string '' to INT32 — which is impossible.

The fix

Add keep_default_na=False to the pandas read call in csv_loader.py:

# Before — empty cells become NaN: df = pd.read_csv(file_path, dtype=str) # After — empty cells stay as empty strings: df = pd.read_csv(file_path, dtype=str, keep_default_na=False)

keep_default_na=False tells pandas: 'do not replace empty cells with NaN'. Empty cells become '' (empty string) in the DataFrame. DuckDB then creates a VARCHAR column, and COALESCE(VARCHAR, '') works correctly.

The lesson: keep_default_na=False is now a standard part of how you read CSV files for data pipelines. Without it, empty cells silently become NaN (a float), which causes unexpected type inference downstream. You will hit this bug on every real client dataset. Remember it.

| Scenario | dtype=str (without fix) | dtype=str, keep_default_na=False (with fix) |
| --- | --- | --- |
| Empty cell in CSV | NaN (float) | '' (empty string) |
| Column with all empty | float64 dtype | object (string) dtype |
| COALESCE(col, '') | ConversionException | Returns '' |
| Column type in DuckDB | DOUBLE or error | VARCHAR |

6. File: tests/test_transforms.py

Six tests covering both transform layers. Each test is self-contained: it creates its own CSV, loads it into bronze, runs the transforms, then queries the database to verify the result.

6.1 Test Architecture

Every test follows this pattern:

1. set_test_db fixture runs automatically (autouse=True) → DB_PATH is overridden to a temp DuckDB file → each test gets a completely fresh, empty database 2. Test creates a CSV row with the specific values it needs → uses dict(SAMPLE_PROJECTS[0]) as a base, then overrides specific fields 3. Test loads CSV → bronze → silver (→ gold if testing gold) 4. Test queries the result table with SQL 5. assert checks the value matches expectations

6.2 The Six Tests

Test 1 — test_silver_date_type

Verifies that planned_finish_date becomes a DATE column in silver (not VARCHAR or TIMESTAMP).

col_types = {row[0]: row[1] for row in con.execute('DESCRIBE silver_project_clean').fetchall()} assert 'DATE' in col_types.get('planned_finish_date', '')

DESCRIBE returns column names and types. The assertion checks that 'DATE' appears in the type string. This test caught Bug 1 (TRY_STRPTIME returning TIMESTAMP instead of DATE).

Test 2 — test_silver_status_normalization

Verifies that 'On Track' (with capital letters and a space) becomes 'on_track' in silver.

row['status'] = 'On Track' # ... load and transform ... result = con.execute('SELECT status FROM silver_project_clean LIMIT 1').fetchone()[0] assert result == 'on_track'

This test simulates real client data where the status column has inconsistent formatting. The CASE statement must handle this correctly.

Test 3 — test_silver_null_issue_description

Verifies that an empty issue_description survives the transform as an empty string, not NULL.

row['issue_description'] = '' # ... load and transform ... result = con.execute('SELECT issue_description FROM silver_project_clean LIMIT 1').fetchone()[0] assert result == ''

This test caught Bug 2 (empty strings becoming NaN). After the fix, an empty issue_description in the CSV correctly becomes an empty string in silver.

Test 4 — test_gold_budget_variance_math

Verifies the KPI math with a known input where you can calculate the expected output by hand.

row['planned_cost'] = 100000 row['actual_cost'] = 115000 # Expected: variance = 15000, pct = 15.0, is_over_budget = True assert row_result[0] == 15000.0 # budget_variance assert row_result[1] == 15.0 # budget_variance_pct assert row_result[2] is True # is_over_budget (15% > 10% threshold)

Using round numbers (100000 and 115000) makes the expected values easy to calculate without floating-point surprises. 115000 - 100000 = 15000. 15000 / 100000 × 100 = 15.0.

Test 5 — test_gold_is_late_flag

Verifies that a project finishing 31 days late gets is_late = True and schedule_delay_days = 31.

row['planned_finish_date'] = '2024-01-01' row['actual_finish_date'] = '2024-02-01' # 31 days later assert result[0] is True # is_late assert result[1] == 31 # schedule_delay_days

January has 31 days, so 2024-01-01 to 2024-02-01 is exactly 31 days. Using a known calendar gap makes the test deterministic — no approximations.

Test 6 — test_gold_on_time_not_late

Verifies that a project finishing on its exact planned date is NOT late.

row['planned_finish_date'] = '2024-01-01' row['actual_finish_date'] = '2024-01-01' # same date assert result[0] is False # is_late assert result[1] == 0 # schedule_delay_days

This is the boundary condition test. The rule is: 'strictly after planned date = late'. Same date = on time. This test confirms the boundary is correct.

7. How the Data Looks After Day 2

You can inspect all three tables yourself with these commands:

See the bronze table (raw strings)

python -c " from src.storage.db import get_connection from dotenv import load_dotenv load_dotenv() con = get_connection() print(con.execute('SELECT project_name, planned_cost, status FROM bronze_project_raw LIMIT 5').fetchdf()) con.close()"

planned_cost and status are strings: '250000' and 'delayed'.

See the silver table (cleaned types)

python -c " from src.storage.db import get_connection from dotenv import load_dotenv load_dotenv() con = get_connection() print(con.execute('SELECT project_name, planned_cost, planned_finish_date, status FROM silver_project_clean LIMIT 5').fetchdf()) con.close()"

planned_cost is now a float (250000.0), planned_finish_date is a DATE, status is 'on_track' etc.

See the gold table (with KPI columns)

python -c " from src.storage.db import get_connection from dotenv import load_dotenv load_dotenv() con = get_connection() print(con.execute('SELECT project_name, budget_variance_pct, schedule_delay_days, is_over_budget, is_late FROM gold_project_kpi ORDER BY budget_variance_pct DESC LIMIT 5').fetchdf()) con.close()"

You will see the top 5 most over-budget projects with their calculated KPIs.

To run these commands, first generate the tables: python demo/sample_data.py, then run a pipeline manually (Day 3 will automate this).

8. Key Concepts to Remember

| Concept | What it means | Why it matters |
| --- | --- | --- |
| Medallion architecture | Bronze = raw, Silver = clean, Gold = KPIs | Industry standard — clients recognize it immediately |
| TRY_CAST vs CAST | TRY returns NULL on bad input; CAST crashes | Use TRY at silver layer — client data is always messy |
| TRY_STRPTIME + CAST DATE | Parse date string → force to DATE type | TIMESTAMP and DATE are different — be explicit |
| COALESCE(val, default) | Return first non-NULL value | Prevents NULL propagation into AI prompts and reports |
| CASE normalization | Map many spellings → one controlled value | Every client system uses different status labels |
| keep_default_na=False | Preserve empty CSV cells as '' not NaN | Prevents float type inference on empty columns |
| SELECT * in gold | Carry all silver columns forward automatically | New silver columns propagate to gold for free |
| Boundary test (on time) | Test the exact edge condition of a rule | Off-by-one errors in date logic are common and subtle |

9. Final Test Results

After the two bug fixes, all 9 tests across Day 1 and Day 2 pass:

$ pytest tests/ -v tests/test_ingestion.py::test_load_happy_path PASSED tests/test_ingestion.py::test_missing_required_column PASSED tests/test_ingestion.py::test_empty_project_name_rows_skipped PASSED tests/test_transforms.py::test_silver_date_type PASSED tests/test_transforms.py::test_silver_status_normalization PASSED tests/test_transforms.py::test_silver_null_issue_description PASSED tests/test_transforms.py::test_gold_budget_variance_math PASSED tests/test_transforms.py::test_gold_is_late_flag PASSED tests/test_transforms.py::test_gold_on_time_not_late PASSED 9 passed in 1.12s

Note: The two warnings about dateutil and Jupyter are from your Anaconda environment — they do not affect this project.

Changes Made to Fix the Bugs

| File | Change | Why |
| --- | --- | --- |
| src/ingestion/csv_loader.py | Added keep_default_na=False to pd.read_csv() | Prevents empty cells from becoming NaN (float) |
| src/transforms/bronze_to_silver.py | Wrapped TRY_STRPTIME in CAST(... AS DATE) | Forces DATE type instead of TIMESTAMP |

10. What Day 3 Builds On This

Day 2 left you with gold_project_kpi — 15 rows with all the KPI columns computed. Day 3 will:

Read gold_project_kpi and aggregate it into portfolio-level statistics

Compute: total projects, % on track / at risk / delayed, top 3 risks, total budget variance

Return a Python dictionary (KPISummary) that the AI prompt builder will use

Wire all four stages (ingest → silver → gold → aggregate) into a single pipeline.run_pipeline() call

Checkpoint: python src/pipeline.py prints '15'

Day 3 is where the system starts feeling like a real product — one command runs the entire data pipeline end to end.

────────────────────────────────────────────────────────────────────────────────

Day 2 complete — 9 tests passing, medallion architecture in place.